## Slide 1: EyeTalk
An Accessible AAC Device Using Visual Speech

## Slide 2: Challenges
Fully disabled individuals (ALS, Paralysis, locked-in syndrome) lose the miracle of communication.
01
Existing solutions are often bulky and expensive.
02
Limited access to affordable communication technology in Egypt.
03

## Slide 3: Solution
Portable Eye-tracking system easily mounted on any moving chair.
01
Specialized software optimized for gaze interaction.
02
Real-time text to speech conversion.
03

## Slide 4: Project Architecture / Block Diagram
The Project’s software is separated into three main blocks.

## Slide 5: Hardware stack
Raspberry Pi 5 8GB (Possibility of a more power processing unit if need be).
IR Camera Module (With NoIR filter).
Infrared LEDs (For pupil detection).
Portable Power Bank.
3D-Printed Enclosure.
Total Cost: ~20000 to 30000 EGP

## Slide 6: Software stack
Core programming Language: Python 3
Sample core Applications/Libraries:
1. OpenCV (Computer vision)
2. Dlib (Facial landmark detection)
3. PyQt/Tkinter (User interface)
4. PyTTsx3 (Text-to-speech)
Additional Components:
1. Word prediction algorithms
2. Calibration systems
3. Performance optimization

## Slide 7: Project Roadmap (Gantt chart)
Phase 1: Foundation & Research (4 weeks)
1. Technical research & learning
2. System architecture
3. Component procurement
Phase 2: Core Development (4 weeks)
1. Gaze tracking alpha
2. Virtual keyboard MVP
3. Hardware prototype
Phase 3: Integration & Polish (4 weeks)
1. System integration
2. Feature completion
3. Performance optimization
Phase 4: Testing & Finalization (4 weeks)
1. User testing
2. Final documentation
3. Project demonstration

## Slide 8: Project Road map
Gantt chart for efficient Planning & Project Management.
ID
Task Name
Start
Finish
Duration
Complete
10/29/2025
11/1/2025
12/1/2025
1/1/2026
2/1/2026
3/1/2026
4/1/2026
29
30
31
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
1
Research & Learning
11/16/2025
12/13/2025
28.0 d.
0.0%
2
Learn Python 3
11/16/2025
11/29/2025
14.0 d.
0.0%
3
Learn Computer Vision
11/30/2025
12/13/2025
14.0 d.
0.0%
4
Learn Software Development
11/30/2025
12/13/2025
14.0 d.
0.0%
5
Final Term Exams
12/13/2025
1/9/2026
27.0 d.
-170288.1%
6
Core Development
1/10/2026
2/6/2026
28.0 d.
0.0%
7
AI Model Development
1/10/2026
2/6/2026
28.0 d.
0.0%
8
Software Development
1/10/2026
2/6/2026
28.0 d.
0.0%
9
Hardware Finalizing
1/10/2026
1/17/2026
8.0 d.
0.0%
10
Integration & Polish
2/7/2026
3/6/2026
28.0 d.
0.0%
11
Integrating Keyboard & Model
2/7/2026
2/20/2026
14.0 d.
0.0%
12
Improving & Polish
2/21/2026
3/6/2026
14.0 d.
0.0%
13
Real-world Testing & Documentation
3/7/2026
4/3/2026
28.0 d.
0.0%

## Slide 9: Team structure
Software Developers
Fatma Ahmed Elawady
Hassan Abd Elsalam
Hagar Mohamed
Andrew Emad
Zyad Refaie Abu Alftooh
AI Developers
Basel Mohamed Mostafa
Hussein Hisham Ali
Mohamed Ahmed Abd Elnour
Abdullah Sayed Mohamed
Mariam Nashaat Bishry

## Slide 10: Team Learning & Researching Objectives
Software Developers
Python 3 or C# or C++.
PyQT (core software development).
Pytts and other related libraries.
AI Developers
Python 3.
Computer Vision (CNNs – Object Detection – Image Segmentation & other Techniques).
OpenCV.

## Slide 11: Expected outcomes & Impact
Technical Deliverables:
1. Working eye-tracking prototype
2. Optimized virtual keyboard software
3. Portable hardware unit
4. Comprehensive documentation
Social Impact:
- Affordable communication solution
- Open-source potential
- Improved quality of life for users
- Foundation for future enhancements

## Slide 12
End of Lecture
Thank You